|  | CS 415: Software Engineering Final Project Guideline |
| --- | --- |

Software Engineering Final Project Guidelines

1. Overview The final project is a team-based software development project where students will apply Agile methodologies to build a functional software application. Each team will consist of four students who will collaboratively develop a project of their choice using Scrum practices, including sprints, user stories, and Scrum tools.

2. Team Formation and Topic Selection

- Teams will be self-selected, consisting of exactly four students.

- Each team must propose a project topic, which should be approved by the instructor.

- The project must solve a real-world problem and include a software component.

3. Agile Methodology and Scrum Practices

- Teams must follow Agile principles and use Scrum methodology.

- The project must be divided into at least three sprints (each lasting 2-3 weeks).

- Scrum roles should be assigned: Scrum Master, Product Owner, and Developers.

- Scrum ceremonies must be conducted, including Sprint Planning, Daily Standups, Sprint Review, and Retrospective.

- Teams must use a project management tool (e.g., Jira, Trello, ClickUp, or Monday.com) to track tasks and progress.

4. Project Requirements

- Project Proposal: A brief document outlining the problem statement, objectives, technologies to be used, and expected outcomes. (Due by Week 3)

- Sprint Planning Documents: For each sprint, teams must document user stories, backlog items, and estimated timelines.

- Working Software: A functional prototype demonstrating the main features of the project.

- Final Report: A structured report including project overview, methodology, challenges faced, and key learnings.

- Presentation & Demo: Each team will give a 15-minute presentation followed by a live demonstration of the software.

5. Evaluation Criteria Projects will be assessed based on the following criteria:

- Project Execution (30%): Use of Agile principles, adherence to sprint planning, and overall project management.

- Functionality & Innovation (30%): How well the software meets its intended purpose and the level of creativity involved.

- Code Quality & Documentation (20%): Clean, well-documented code and comprehensive project documentation.

- Presentation & Demo (20%): Clarity, effectiveness of the demonstration, and ability to answer questions.

6. Submission Deadlines

- Project Proposal Submission: Week 4

- Sprint Reviews & Reports: End of each sprint

- Final Submission: Week 14

- Presentation & Demo: Week 15

7. Tools & Technologies Students are free to choose their preferred programming languages and frameworks but must document their choices. Recommended tools include:

- Version Control: GitHub, GitLab, or Bitbucket

- Project Management: Jira, Trello, or ClickUp

- Development Frameworks: React, Angular, Django, Flask, Spring Boot, etc.

- CI/CD Tools (Optional): GitHub Actions, Jenkins, CircleCI

8. Rules & Expectations

- Teams must work collaboratively and divide tasks fairly.

- Regular updates should be shared via the project management tool.

- Late submissions will result in grade deductions unless prior approval is obtained.

- Plagiarism or direct code copying will lead to disqualification.

For any questions, feel free to reach out to the instructor during office hours or via email. Good luck!